AI Employee OS — Full-Stack Development Task Distribution

Project Title: AI Employee OS — Full-Stack Build

Project Type: Full-stack AI-powered business operating system. Backend: Python (FastAPI) + Node.js, PostgreSQL, Redis, Elasticsearch, AI models (OpenAI GPT, Claude, Gemini, Whisper, OCR), AWS S3/Cloudflare R2. Frontend: Next.js, React, TypeScript, Tailwind CSS

Module 1 (Backend) — AI Email & WhatsApp Assistant APIs

Handler: Tayyab | Backend Developer

What to do:

- Build FastAPI endpoints for AI Email Assistant: draft, auto-reply, summarize, classify, prioritize, smart follow-up

- Build FastAPI endpoints for AI WhatsApp Assistant: customer support, order confirmation, product recommendation, invoice sharing, voice-message understanding, multi-language handling

- Integrate Gmail API, Outlook API (Microsoft Graph), and WhatsApp Business API (webhooks + message sending)

- Connect to the AI model layer (GPT/Claude) for reply generation and email/message classification

- Write unit tests for all endpoints and document request/response schemas

Deliverable: Working, tested Email + WhatsApp Assistant backend service with API documentation, pushed to the shared repo every week.

Module 2 (Backend) — AI CRM & Sales Management APIs

Handler: Momin | Backend Developer

What to do:

- Build FastAPI endpoints for AI CRM: customer records, lead management, sales pipeline stages, activity timeline

- Build endpoints for AI customer summaries and relationship insights (AI-generated from CRM data)

- Design and implement PostgreSQL schema for customers, leads, deals, and activity logs

- Build role/permission logic for AI Sales Manager and AI CEO Assistant employee profiles

- Write unit tests for all endpoints and document request/response schemas

Deliverable: Working, tested CRM backend service with database schema and API documentation, pushed to the shared repo every week.

Module 3 (Backend) — AI Quotation, Invoice & Finance APIs

Handler: Shayan | Backend Developer

What to do:

- Build FastAPI endpoints for AI Quotation Generator: company branding, tax calculation, discounts, approval workflow, email delivery

- Build FastAPI endpoints for AI Invoice Generator: invoice creation, payment tracking, due-date reminders, recurring invoices, QR code, payment links

- Implement PDF generation service for quotations and invoices

- Build endpoints supporting AI Finance Assistant and AI Accountant employee profiles

- Write unit tests for all endpoints and document request/response schemas

Deliverable: Working, tested Quotation + Invoice backend service with PDF generation and API documentation, pushed to the shared repo every week.

Module 4 (Backend) — AI Meeting & Document Intelligence APIs

Handler: Sultan | Backend Developer

What to do:

- Build FastAPI endpoints for AI Meeting Assistant: transcription (Whisper), AI summaries, action items, speaker identification, deadline extraction

- Build FastAPI endpoints for AI Document Intelligence: OCR, document search (Elasticsearch), AI Q&A, contract analysis

- Implement file storage integration (AWS S3 / Cloudflare R2) for uploaded documents and recordings

- Build endpoints supporting the AI Legal Assistant employee profile

- Write unit tests for all endpoints and document request/response schemas

Deliverable: Working, tested Meeting + Document Intelligence backend service with storage integration and API documentation, pushed to the shared repo every week.

Module 5 (Backend) — AI Task Manager, Reporting & Workflow Automation APIs

Handler: muzahir | Backend Developer

What to do:

- Build FastAPI endpoints for AI Task Manager: task creation, assignment, priorities, deadlines, AI reminders, progress tracking

- Build FastAPI endpoints for AI Reporting: sales analytics, revenue reports, expense reports, customer analytics, forecasting

- Implement the Workflow Automation engine (trigger → action chains, e.g. Invoice Paid → Receipt → CRM Update → Notify Sales → Thank You Email → Follow-up)

- Use Redis for task queues/reminders and background job scheduling

- Write unit tests for all endpoints and document request/response schemas

Deliverable: Working, tested Task Manager + Reporting + Workflow Automation backend service with API documentation, pushed to the shared repo every week.

Module 6 (Backend) — Core Infrastructure: Auth, Database & AI Model Layer

Handler: Noor-ul-Ain Fatima | Backend Developer

What to do:

- Set up authentication (Auth.js, OAuth, JWT, multi-factor authentication) shared across all backend services

- Design the core PostgreSQL database (users, companies, roles, permissions) and Redis caching layer

- Build the AI model orchestration layer connecting to OpenAI GPT, Claude, Gemini, Whisper, and the OCR engine, exposed as internal APIs for Modules 1–5

- Set up API gateway/routing and shared middleware (logging, rate limiting, error handling) used by all backend modules

- Write unit tests for auth and shared infrastructure, and document setup steps

Deliverable: Working, tested core infrastructure (auth, database, AI model layer, API gateway) that all other backend modules plug into, pushed to the shared repo every week.

Module 7 (Frontend) — Full Frontend Build (All Modules)

Handler: Nouman | Frontend Developer

What to do:

- Build the Next.js/React/TypeScript/Tailwind frontend for all modules: Email/WhatsApp inbox, CRM & pipeline views, Quotation/Invoice screens, Meeting/Document Intelligence views, Task Manager & Reporting dashboards

- Build login, signup, and account/permission settings screens using the auth APIs from Module 6

- Connect all frontend screens to the respective backend APIs from Modules 1–6

- Implement responsive layouts and consistent design system (theming, components, navigation) across the app

- Handle loading states, error states, and empty states for every screen

Deliverable: Fully functional, responsive frontend connected to all backend modules, pushed to the shared repo every week.

Module 8 — Testing, README & Weekly Summary

Handler: Muhammad Usman | QA & Documentation

What to do:

- Run integration tests across backend (Modules 1–6) and frontend (Module 7) to confirm modules work together end-to-end

- Log and report bugs back to the relevant module owner

- Write and maintain the project README.md: setup instructions, tech stack, folder structure, environment variables, and how to run the project locally

- Compile a one-page weekly summary report (modules completed, pending items, bugs found/fixed, overall project status)

Deliverable: Weekly integration test report, up-to-date README.md, and one-page weekly summary report.